# Test Plan – Spring PetClinic

1. Project Overview Spring PetClinic is an open-source Java + Spring Boot application that manages veterinary clinic operations. It includes modules for owners, pets, visits, and veterinarians.

2. Objectives

- Verify functional correctness of core modules (owners, pets, visits, vets).

- Ensure UI workflows behave as expected (Black Box testing).

- Validate backend logic with unit tests (White Box testing).

- Confirm data consistency between UI and database (Grey Box testing).

3. Scope

- In Scope: Functional testing, UI testing, unit testing, integration testing.

- Out of Scope: Performance, security, automation (for now).

4. Test Environment

- Operating System: Windows 11

- Browser: Google Chrome

- Hardware: Dell Inspiron 15 3520

- Backend: Java 17, Spring Boot

- Database: H2 (default) or MySQL

5. Testing Approach

- Black Box: Manual test cases for UI workflows (login, owner management, pet registration, visits).

- White Box: JUnit tests for service classes, path coverage, boundary testing.

- Grey Box: SQL queries to validate DB consistency, API testing with Postman.

6. Deliverables

- Test Plan

- Test Cases (Excel/Sheets)

- Bug Reports (Excel/JIRA)

- Traceability Matrix

- Unit Test Code + Coverage Report

- Integration Test Results

- Final Test Summary Report

7. Entry & Exit Criteria

- Entry Criteria: Application deployed and accessible in Chrome on Windows 11.

- Exit Criteria: All planned test cases executed, major defects resolved, summary report prepared.

8. Risks & Mitigation

- Risk: Limited access to production-like data → Mitigation: Use demo/test DB.

- Risk: Time constraints → Mitigation: Prioritize critical modules first.